October 2015 Semi-Annual Natural Gas Status Report:

Plant Gaston and Plant Yates

This report is provided in accordance with the Georgia Public Service Commission’s (“Commission”) Final Order in the 2013 Integrated Resource Plan (“IRP”) proceeding in Docket No. 36498.  The Commission’s Final Order requires Georgia Power Company (“Georgia Power” or the “Company”) to provide semi-annual updates on the status of the natural gas delivery outlook and fuel supply plans for Plant Gaston Units 1-4 and Plant Yates Units 6 and 7.

The pipeline transportation plan for Plant Yates and Plant Gaston was to secure summertime Firm Transportation (“FT”) in the capacity release market on a year to year basis, while also monitoring the market for opportunities to secure year round firm coverage.  As previously discussed, in August 2014, the Company entered into an agreement to procure year round firm delivered gas supply for Plant Yates for a term of 15 years beginning September 1, 2017 (“Agreement”), which coincides with the completion of Transco’s Atlantic Sunrise Project discussed in Section 3 of this report.  The year round capacity was procured at a cost that is consistent with what was assumed in the 2013 IRP for summer only capacity.

Subsequently, the Company was able to negotiate conversion of the firm delivered supply deal for Plant Yates into a capacity release Asset Management Agreement (“AMA”), which arrangement is described in more detail below.  As a result of this conversion, the Company will no longer need to procure released FT for Plant Yates or Plant Gaston during the 15 year term of the AMA (beginning September 1, 2017).

Under the AMA, the counterparty will release their FT capacity and sell their Marcellus area production in a long term gas supply deal to the Company—the Company essentially becomes the FT capacity holder.  The Company will be responsible for managing the transportation and delivery of supply from the Marcellus region south-bound to Plant Yates, but the AMA also enables the Company to supply other plants.  Transco’s tariff allows for pipeline segmentation, which allows the Company to take supply north-bound to Plant Gaston.  Thus, the AMA will effectively provide year round coverage for Plant Gaston, with possible limitations on peak winter days when north-bound capacity is full.  The cost for year round coverage for Plant Gaston under the AMA is less than the estimated cost in the 2013 IRP for summer capacity release.

The Company remains confident that given the current market fundamentals explained in this report, it will be able to procure summertime FT in the capacity release market for Plant Gaston and for Plant Yates for the years it does not have year round FT procured.   However, if the current market fundamentals were to change, the Company would explore other options.  For example, if Transco summer capacity release rates began to rise significantly, or if production growth in the Marcellus/Utica begins to drop, the Company could work with Local Distribution Companies (“LDCs”) or producers to structure longer term deals.  Alternatively, the Company would consider multiple summer deals to lock up capacity or would consider subscribing to max rate summer released capacity obtained from holders of firm transportation.

In summary, as of September 1, 2017, the Company will have firm gas supply for Plant Yates and Plant Gaston for the 15 year term of the Agreement.  Furthermore, based on its knowledge of the fundamentals of the market and its analysis of the impacts of shale gas development in the Northeast, the Company is confident that summertime capacity will be available at a reasonable rate for the period of time until September 2017.  Specifically, Marcellus Shale development will provide gas supply into Transco’s pipeline system that can 1) be back-hauled to the Southeast, 2) free up forward haul capacity due to the fact that such capacity will not be needed in the summertime to refill market area storage in the Northeast, and 3) support expansions that will move gas from the Northeast to the Southeast as the natural gas supply in the Northeast outpaces demand.  The trends that the Company has observed since the conclusion of the 2013 IRP continue to support this view.

1.  Marcellus Shale

On average, the natural gas monthly production rate in the Marcellus Shale has remained unchanged during 2015.  According to EIA, Marcellus production in 2015 has totaled nearly 16.5 Bcf per day.  This represents a 17% increase in production from 2014 levels.

Marcellus production accounts for almost 40% of total U.S. shale production.

The Transco system, which will be used to supply gas to Plant Yates and Plant Gaston, accesses the Marcellus Shale in northeastern Pennsylvania on the portion of its system called the Leidy Line.  As shown above, Marcellus Shale gas production has been steadily on the rise.  The Transco system has receipt point access of 5 Bcf/day in the Marcellus region.  This compares to 16.5 Bcf/day of Marcellus production.

2.  Transco Capacity Release Rates

Southern Company Services procures summertime released capacity on the Transco system in Alabama and Georgia (Transco Zone 4).  The capacity release rates shown in the chart below reflect the downward impact that additional capacity on Transco is having on the rates.

The 2015 rate reflects 200,000 MMBtu/day of released capacity the Company secured for the summer of 2015.

3.  Transco Pipeline Development from the Marcellus Shale

Transco announced an open season during September 2014 for the Western Marcellus Pipeline Project.  Pipeline companies use the open season process to determine the level of market interest in a project.  This project will provide from 1,000 MDth/d (1 Bcf/day) to in excess of 2,000 MDth/d (2 Bcf/day) of new, year-round firm transportation capacity by a proposed in-service date of late 2018.  This project will provide incremental firm transportation capacity from the Western Marcellus and Utica supply areas to points as far downstream as Transco’s Station 65 Zone 3 Pool and as far north as the proposed Zone 6 River Road point in Lancaster County, Pennsylvania.  A map depicting the project path is shown below.

Transco has already sold out three new pipeline expansions to move gas from the Marcellus Shale to the Southeast.  The first is the Leidy Southeast Expansion.  The second is the Virginia Southside Expansion Project.  Both of these projects move gas south from the Marcellus Shale and have a proposed in-service date of 2015.  These two expansions have a combined capacity of 795 MDth per day.

The third expansion is the Atlantic Sunrise Project. The Atlantic Sunrise Project is an expansion of Transco’s Leidy Line to Mid-Atlantic and Southeastern Markets.  The project is expected to go into service around September 2017.  The project’s capacity is listed at 1,700 MDth/day (1.7 Bcf/day) and the project’s path extends from northern Pennsylvania along Transco’s existing Leidy Line to markets in Transco’s Zone 6, Zone 5, and Zone 4.

The total capacity for the three expansion projects will be 2,495 MDth/d (2.495 Bcf/day).  All three of the expansion projects will add additional pipeline capacity into the Southeast.

1.3 Bcf/day (or 54% of the total of 2.4 Bcf/day of new capacity) can move from the Marcellus to Plants Gaston and Yates.  Additionally, the capacity that previously flowed North (3.5 Bcf/day) will be available in the South.  Therefore, approximately 4.8 Bcf/day of capacity will be flowing past Plant Gaston and Plant Yates.

Summary

The Company was able to procure year round FT for Plant Yates with a deal scheduled to begin September 1, 2017 to coincide with completion of Transco’s Atlantic Sunrise Project.  The Company converted this deal into an AMA to also secure firm supply to Plant Gaston.  Therefore, beginning in September 2017 and continuing for the 15 year term of the Agreement, summertime FT will not be needed at Plant Yates or Plant Gaston.

Furthermore, the summertime capacity release trends underlying the 2013 IRP assumptions for fueling Plant Gaston and Plant Yates continue to be validated by the recent procurement of 40,000 MMBtu/day for the summer of 2016.  As noted in the prior report, the Company also acquired 75,000 Dth/day of delivered gas supply on a three year summer deal that continues for the summers of 2016 and 2017 and 200,000 Dth/day of capacity release for the summer of 2015.  Given the Company’s success in securing released summertime capacity, coupled with increased availability of summertime FT due to Marcellus Shale development, the Company is confident that released capacity will be available during the summer to reliably fuel Plants Gaston and Yates as needed.