# Georgia Power Company

Certified Demand-Side Management Programs

# Third Quarter 2019 Programs Status Report

In accordance with the Georgia Public Service Commission’s (“Commission”) Final Order of Docket No. 40162, signed August 2, 2016, Georgia Power Company (“Georgia Power” or the “Company”) provides this third quarterly report for activity through September 30, 2019.

Residential Programs

Residential Lighting Program: The Residential Lighting Program promotes the purchase and installation of energy efficient lighting through customer education, retail and e-commerce partnerships and training, and customer incentives.

Residential Behavioral Program: The Residential Behavioral Program provides select customers Home Electric Reports (“HER”) via direct mail or email between one and five times a year. Each report is tailored to these customers by sharing a summary of their energy consumption in comparison with homes of a similar size within a certain mile radius. These reports provide energy-saving tips appropriate to each home, in addition to information on other residential Georgia Power energy efficiency programs.

Residential Refrigerator Recycling Program: The Residential Refrigerator Recycling Program aims to eliminate inefficient or extraneous refrigerators and freezers in an environmentally safe manner, and to produce cost-effective, long-term energy and peak demand savings in the residential sector. The program focuses on increasing customer awareness of the economic and environmental costs associated with running inefficient, older appliances in a household by providing eligible customers with free refrigerator and freezer pick-up services in addition to a cash incentive.

EarthCents® Residential New Homes Program: The EarthCents® Residential New Homes Program focuses on a whole-building approach to improving the energy efficiency of new homes. The program promotes the installation of energy efficient measures in new home construction to improve the performance of participating homes to at least 7.5 percent above the existing residential energy code. As such, the financial incentives for qualifying new homes are applied for, and paid to, the home building contractor to offset the cost of a formal inspection by a certified Home Energy Rating System (“HERS”) rater and to assist with the incremental cost of installing the efficiency measures.

Residential Home Energy Improvement Program: The Residential Home Energy Improvement Program (“HEIP”) promotes a comprehensive, whole house approach to improving the energy efficiency and comfort of existing homes and includes multiple participation paths to appeal to a wide range of residential customers. The program also provides a prescriptive path for customers preferring to make specific improvements rather than taking a whole house approach. The program provides financial incentives for implementing eligible energy efficiency measures. In addition to the financial incentives offered, the program includes customer education and awareness campaigns, and contractor partnerships and training.

Residential Power Credit Program: The Power Credit Program is a residential load control program. Some of the participating homes have more than one direct load control unit switch to control multiple Heating, Ventilation and Air Conditioning (“HVAC”) units. The Power Credit program allows Georgia Power to cycle HVAC systems during periods of high system capacity constraints and high energy costs. HVAC energy is thereby shifted into off-peak periods that typically have lower demands and energy costs.

Residential HVAC Service Program: The HVAC Service Program addresses the performance of existing residential HVAC equipment. The program focuses on improving the operation of existing central air conditioners and heat pumps that are operating below their designed efficiency by offering Georgia Power customers a rebate on the cost of having a qualified contractor conduct a diagnostic assessment and service of their system. The purpose of the program is to raise customer awareness of the benefits of making operational improvements to their HVAC equipment, to achieve energy and demand savings in existing homes by helping customers save energy and lower their utility bills, and to support the HVAC industry in their adoption of innovative methods and tools available for conducting proper HVAC servicing.

Residential Energy Assessment & Solutions Program: Formerly known as the Low-Income Energy Efficiency Program (“LIEE”), Georgia Power’s Energy Assessment & Solutions Program (“EASP”) promotes energy efficiency improvements in existing single-family homes as well as multifamily properties. The 2017 – 2019 program offering is a departure from the prior delivery of the Low-Income Energy Efficiency program funding that Georgia Power maintained for decades through the Georgia Environmental Facilities Authority (“GEFA”). The new program provides incentives via whole house or whole building improvements, and direct installation and/or contractor subsidies for implementing eligible energy efficiency measures in qualifying single-family homes and multifamily properties. In addition to the whole house or whole building improvements and/or direct installation services that will be offered, the program approach includes customer education and awareness campaigns, and contractor partnerships and training.

Commercial Programs

Commercial Custom Program: The Commercial Custom Program provides a platform for comprehensive energy efficiency projects in facilities that go beyond single measures and common efficiency practices. The program does not define a specific list of eligible measures but bases participation on the verifiable energy savings resulting from the measures implemented. The program offering focuses on incentives for more complex and site-specific opportunities for energy conservation measures. All Georgia Power commercial customers are eligible.

Commercial Prescriptive Program: The Commercial Prescriptive Program promotes the purchase of eligible high efficiency equipment installed at qualifying customer facilities. Rebates offered through this program serve to reduce the incremental cost to upgrade to high efficiency equipment over standard efficiency options for Georgia Power’s customers. The program includes equipment with easily-calculated savings and provides straightforward participation for customers. All HVAC measures previously included in this program have been moved to the Commercial HVAC program. All Georgia Power commercial customers are eligible.

Small Commercial Direct Install Program: The Small Commercial Direct Install Program (“SCDI”) enables an easy path for small commercial customers to invest in electric energy efficient facilities. The program provides energy assessments, retrofit recommendations, and installation of electric energy efficient equipment for customers at their discretion for a shared percentage of the cost. The incentive funds buy down the cost of the project for customers so that they have the convenience of a direct installation, as well as to pay only a share of the project cost overall. SCDI incentives are available to Georgia Power’s commercial customers with a peak demand of 60 kW and/or usage of 300,000 kWh annually or less.

Commercial HVAC Program: The Commercial HVAC Program promotes the stocking, purchase, and installation of high efficiency electric HVAC equipment for Georgia Power’s commercial customers by providing incentives directly to vendors in the HVAC market. The program provides incentives to vendors, allowing them to mark down, stock, and sell more high efficiency HVAC equipment. The program focuses on decreasing the upfront cost of what is typically a significant capital investment, while increasing the availability of high efficiency electric HVAC equipment at select HVAC distributors. Incentives are available to qualified distributors of HVAC equipment in the state of Georgia.

Program Highlights Q3 2019

Residential:

- Lighting

  - Enrolled 91 retail stores in the program and completed 283 lighting store visits

  - Completed 63 education modules with customers

  - Completed 416 education modules with store associates and store managers

- Behavioral

  - 249,566 Home Electric Reports delivered

    - 87,160 printed

    - 162,406 electronic

  - 8,918,846 kWh saved by approximately 101,886 customers

  - The program has continued with extremely low opt-out rates (0.00019%) among customers

- Refrigerator Recycling

  - Collected 2,505 refrigerators and freezers

    - 2,093 refrigerators recycled

    - 412 freezers recycled

  - Saved 2,655,095 kWh

- EarthCents® New Home

  - 346 single-family home applications were processed and paid in Q3

  - 185 multifamily unit measures were applied for and paid in Q3

  - A total of 3,815 EarthCents® New Home agreements signed YTD:

    - Single family homes: 1,582

    - Multifamily units: 2,233

- Home Energy Improvement

  - An additional $121,075 in Whole House Low Income incentives were paid in Q3, comprising of 232 units

  - Several marketing efforts were carried out to increase customer awareness, including:

    - An email promoting heat pump water heaters was sent to approximately 40,000 customers

    - Digital campaign including radio and social media

    - In-store point of purchase materials in The Home Depot stores promoting attic insulation and heat pump water heaters

    - Bill insert promoting attic insulation and high efficiency heat pumps

    - All single-family whole house and individual improvement jobs that were processed for payment in Q2 2019 were sent a thank you letter and certificate of completion or thank you postcard in Q3.

  - Whole House participation*:

    - 1,102 single-family homes with 4,900 measures were reported

    - 133 multifamily units with 790 measures were reported

*Does not reflect the number of homes/units that participated in home assessment only without making improvements

  - Individual Improvement participation YTD:

    - 12,509 single-family homes with 16,821 measures were reported

- Power Credit

  - Completed 29 installations; installations are performed at customer request only

- HVAC Service

  - Through Q3 of 2019, 116 units (60,581 kWh) were serviced , compared to 62 units (32,363 kWh) through Q3 of 2018

    - 86 AC units (34,195 kWh)

    - 30 Heat Pump units (26,385 kWh)

- Energy Assessment & Solutions

|  |  | Contractor | YTD Spend | Budget | Homes/Units |
| --- | --- | --- | --- | --- | --- |
| Single-family |  | SEEL | $622,124 | $750,000 | 399 |
|  |  | HopeWorks | $228,079 | $250,000 | 83 |
| Multifamily |  | SEEL | $781,416 | $1,000,000 | 674 |

  - Nine local partners are available to assist customers with enrollment in the program: Macon-Bibb Co. Economic Opportunity Council, Inc., Action Pact (formerly Concerted Services, Inc.), Enrichment Services Program, Green-home Solutions of Ga LLC, City of Savanah - Department of Housing, Nehemiah Project CDC, Home Diagnostic Solutions of Savannah, Central Savannah River Area (“CSRA”) Economic Opportunity Authority, and Green-home South Solutions of Georgia LLC.

Commercial:

- Custom & Prescriptive

  - YTD through Q3:

    - Custom: 24,705,746 kWh saved, and $2,158,115 rebates paid

    - Prescriptive: 142,016,127 kWh saved, and $5,332,613 rebates paid

  - Email distributed to over 4,000 customers and contractors to notify participants of the upcoming end of cycle and end of year deadlines for project completion

  - E-newsletter distributed to 222 Trade Allies with program information, end of cycle information, and announcements on upcoming events

  - Trade Ally appreciation events held at Atlanta Braves and Atlanta United games to recognize participation and promote Prescriptive and Custom Savings programs

  - AAHOA (Asian American Hotel Owners Association) regional conference attended with sponsorship to promote Prescriptive and Custom Savings programs with this group of customers

- Small Commercial Direct Install

  - YTD through Q3: 10,716,222 kWh saved, and $1,795,152 rebates paid

  - Energy assessments were delivered for a total of 752 customers during Q3, and a total of 340 customers signed up to install their projects during the same period

  - Completed 325 project installations in Q3

  - Several marketing efforts were completed in Q3 to increase customer awareness and program participation

- Commercial HVAC

  - YTD through Q3: 4,144,812 kWh saved, and $487,971 rebates paid

  - Participation from distributor York/JCI yielded 136 pieces of HVAC equipment and achieved 262,750 kWh saved

  - MMS distributed seven pieces of HVAC equipment achieving 22,236 kWh of savings

*All participant data reflects measures installed, except for EarthCents New Home and Behavioral programs.