STF-PIA-14-1

Question:

Please refer to STF-JKA-2-1 and STF-JKA-2-1 Attachment. The Company stated in its response that, “More detailed scopes of work for each plant will be finalized by Georgia Power prior to initiating project specific work during the 12-year program.” Provide the finalized scope of work for Plant Terrora, Plant Tugalo, Plant Bartletts Ferry, Plant Nacoochee, and Plant Oliver. If a final scope of work has not been completed, please explain, provide the most recent draft scope of work and date on which the final scope of work is expected to be complete.

Response:

At this time, a finalized scope of work is only available for Terrora Units 1 & 2. The most recent draft scope of work for Tugalo, Bartletts Ferry, Nacoochee, and Oliver is found in STF-JKA-2-1 Attachment. A more detailed scope of work for each of these projects will be available following a review of the draft scope of work by the project team during project initiation. See below for a list of when a more detailed scope of work will be available.

- Terrora Units 1 & 2 – Final scope documents for Units 1 & 2 are provided in STF-PIA-14-1 Attachment A and STF-PIA-14-1 Attachment B, respectively.

- Tugalo – December 2020

- Bartlett’s Ferry – December 2020

- Plant Nacoochee – Q2 2021

- Plant Oliver – Q2 2021