# Georgia Power Company

Docket No. 29849

Staff Data Request No. STF-198

STF-198-16

Question:

Cost to complete estimates:

- Please provide the current estimated Total Capital Cost and Financing Cost to complete value that is assumed in the Company’s economic analysis.

- Please provide a reconciliation, electronically with all formulae intact, between the Total Capital Cost and Financing Cost-to-Complete amount associated with Table 1.1, derived by subtracting the Actual To Date value from the Total Current Forecast value ($10,343 M - $8,962 M), versus the Total Capital Cost and Financing Cost-to-Complete value assumed in the Incremental Cost to Complete Economic Analysis identified in part a above.  Please include a detailed narrative explaining each item in the reconciliation calculation.  Please provide the reconciliation similar to what was provided in STF 108-19, but please ensure the reconciliation includes financing costs.

Response:

- Please see electronic Trade Secret (“TS”) Attachment SAM CTC VCM 24 - Base - Nov 21 and 22, Financing Cost Summary Tab, Cell R11, from STF-198-1 for the project cost to complete used in the economic analysis.

- Please see electronic TS Attachment STF-198-16 for the reconciliation calculation for VCM 24 Table 1.1. Supporting references can be found in column F of the Attachment.

Contact: Jeremiah Haswell