Vogtle 3&4 O&M Budget Process Guideline

The O&M budgeting process for any operating station is an iterative process that is updated each year and is a compilation of all known items the station will need to support operation of the plant for the next five years.  O&M budgets for operating stations are defined by five distinct categories that include:

- Straight-Time Labor: the labor dollars for SNC resources needed to operate the plant based on actual headcount by name, job class, and actual or expected salary for each individual

- NON-OUTAGE Baseline: annual, normal, and repeatable costs needed to operate the plant during non-outage periods (includes SNC resources’ overtime and excess straight time)

- OUTAGE Baseline: costs for each unit’s refuel outage, based on standard SNC fleet scope, timeline, and spend for SNC labor resources and known outage scope

- NON-OUTAGE Projects: major expenditures outside of standard annual operations and maintenance. These projects typically have discrete phases and scope with scheduled begin and end dates during non-outage periods (i.e.  Mechanical Stress Improvement Process or MSIP, diesel liner replacement, or electronic work package project upgrade)

- OUTAGE Projects: major/significant expenditures outside of standard annual operations and maintenance. Typically, these projects have discrete phases and scope with scheduled begin and end dates during a unit’s refuel outage duration (i.e. weld overlay of degraded piping or offsite repairs for maintenance components)

Specifics for determining the 2021 O&M budget for each of these five categories is discussed below.

Straight-Time Labor (STL)

The starting point for establishing STL was the current construction period staffing files (“load-board”) for each department.  The staffing files are organized by employee with the expected end date of construction support for each person.  The staffing files were then compared to the current fleet standard organization charts that provide needed resources by department and by job class.  Individual department directors/managers were consulted to bridge these two data sets together using their knowledge of the needs of their departments.  Consideration was given to how each department would staff to support both operations of Unit 3 and support construction completion for Unit 4 for 2021 and 2022.

The final STL O&M budget considered variations for the Vogtle 3 & 4’s unique needs versus the current fleet standard organization, expected splits between Unit 3 and Unit 4 support/responsibilities, and expected resource splits between operational O&M and post-construction completion (“in-service”) capital support.

NON-OUTAGE Baseline

The starting point for the Non-outage Baseline portion of the budget was the current fleet budget.  Reviews with individual department directors/managers were held to determine whether their respective departments would incur similar costs as the other sites and adjustments were made accordingly.  Consideration was given for individual contracts that were known to be shared amongst all four Vogtle units and the timing of Unit 3 and Unit 4 reaching in-service.  Unique costs that are specific to Vogtle 3 & 4 were included as necessary.  For example, Updated Final Safety Analysis Software and Clean Drawings Post Design Authority Turnover are specific costs for Vogtle 3 & 4 that other SNC operating stations do not currently have.

NON-Outage Baseline costs include the following sub-categories:

- Contract Labor/Services

- Fleet Services

- Materials & Uniforms

- Meals, Travel, & Training

- Office Supplies

- Overtime/Excess Straight Time

- Relocations

- Rentals & Leases

- SCS Services

OUTAGE Baseline

For the 2021 Budget, development of the Outage Baseline used the SNC fleet standard of $30M per refuel outage.  A review of the fleet outage baseline cost by department was conducted to determine an average percentage of spend by each department.  This percentage was applied to the overall refuel outage target for each of Vogtle 3 & 4’s operational departments.  A further breakdown within each functional department was done to mimic the fleet average spend by cost category.

Outage Baseline costs include the following sub-categories:

- Straight Time Labor

- Contract Labor/Services

- Materials & Uniforms

- Meals, Travel, & Training

- Office Supplies

- Overtime/Excess Straight Time

- Rentals & Leases

NON-OUTAGE Projects

At the time of the 2021 Budget’s development, there were no known Non-outage Projects. Currently, no budget has been allocated to this category.

OUTAGE Projects

At the time of the 2021 Budget’s development, there were no known Outage Projects. Currently, no budget has been allocated to this category.