Georgia Power Company’s

Quarterly Renewable Demonstration Projects Monitoring Report

Through September 30, 2022

This report is provided in accordance with the Georgia Public Service Commission’s (“Commission”) Final Order in the 2016 Integrated Resource Plan (“IRP”) proceeding in Docket No. 40161.  The Final Order requires Georgia Power Company (“Georgia Power” or the “Company”) to provide quarterly reports regarding the Closed Ash Pond Solar Demonstration Project approved by the Commission in Docket No. 40161.

Project Scope Summary

Closed Ash Pond Solar – The Closed Ash Pond Solar Demonstration Project allows the Company to develop up to 10 MW of solar generation projects on closed coal ash ponds at Company-owned generating facilities. The project may include the evaluation of different technologies such as traditional and non-traditional racking systems and solar energy covers.  The energy output of the project will be tied to the site’s existing infrastructure (including existing transmission assets to the extent possible) and will serve Georgia Power customers.  The project will provide the Company with a hands-on, detailed understanding of what is required to permit and build solar generation facilities on top of closed solid waste facilities and/or underdeveloped plant properties.

Actual Expenditures through September 30, 2022

Closed Ash Pond Solar – There have been minimal expenditures on this project to date as the Company has continued to assess the final Coal Combustion Residuals (“CCR”) rule and its impact on the project. Expenditures thus far have totaled REDACTED, and have been limited to the cost of researching potential Company sites and technologies available to the market and obtaining consulting services to evaluate technologies. The Company has chosen Plant McIntosh to build the 10MW Solar Facility and will continue to finalize plans for the project taking into account both state and federal CCR rules. Once plans are finalized, the Company will commence the design and installation of the project. During Q1 of 2019, a 38 kW demonstration project was installed on the slope of the closed Plant McDonough Ash Pond.

Major Contracts

There is a Demonstration Project Agreement between Southern Company Services, Inc., and Watershed Geosynthetics LLC.

Procurement Status of Significant Components

There has been no procurement of significant components during this quarter.

Projected Spending Curve through September 30, 2022

A quarterly spending curve for each of the demonstration projects is set forth below, reflecting projected and actual expenditures to date.  The projected spending curve is based upon the Company’s Budget 2016.

Closed Ash Pond Solar - Total Projected Capital Spending Curve by Quarter

| Time Period | Projected Spend | Cumulative Projected Spend | Cumulative Actual Spend | Cumulative Variance To Date |
| --- | --- | --- | --- | --- |
| Through Q4 - 2016 | - | - | REDACTED | REDACTED |
| Q1 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1- 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2- 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3- 2022 | REDACTED | REDACTED | REDACTED | REDACTED |