1st Q 2024 ECON-1 Project Reporting

STF-17-1	As part of AGL’s responses to Staff’s 15th Set of Data Requests, AGL used the format in Table-ECON-1 below to discuss ECON-1 projects.

Table-ECON-1

In an electronic Excel spreadsheet, please answer the following related to the projects in Table-ECON-1:

- For each completed project, please provide the date it was placed in service.

- For each completed project, please provide the actual cost of construction with AFUDC and Overheads.

- For each completed project, please provide the actual feet of pipe installed.

- For any projects not completed, please provide the total costs spent to date, the pipe in feet completed, and the estimated completion date.

RESPONSE:

Please see Attachment STF-17-1 for responses to STF-17-1 a through d.

Respondent:      Tory Hastings

Manager, Business Support Analytics

Project & Finance Controls

Southern Company Gas

STF-17-2	Regarding the Amazon project, Oracle ID 190011, provided in Table-ECON-1, AGL had mentioned a Phase 2 in its 1st Q 2024 report. In the ECON-1 filing request and Final Order approving this project, there was no mention about phases. Has the Amazon project exceeded the estimated cost of $7.5 million in costs and exceeded the 23,000 foot of 6 inch steel that was approved to be installed?

RESPONSE:

No.  The Amazon project has not exceeded the estimated cost of $7.5 million and has not exceeded the 23,000 feet of 6” steel that was proposed to be installed.  Please see response to Staff inquiry STF-15-2 in Docket 41559.

Respondent:      Billy Horne

Director, Resource Planning and Economic Dev.

Southern Company Gas

Tory Hastings

Manager, Business Support Analytics

Project & Finance Controls

Southern Company Gas

STF-17-3	In the ECON-1 1st Q 2024 quarterly report filed on May 15, 2024, none of the projects in STF-17-1 were listed. Please explain why the projects in Table-ECON-1 weren’t included.

RESPONSE:

The projects referenced in the inquiry were in progress at the time the ECON-1 rider was established.  It is AGL’s understanding that these projects were to remain in rate base, and that projects approved after rider establishment would be recovered through the rider.  Thus, future quarterly reports would include post-rider approved projects.  AGL will include pre-rider projects in future quarterly reports.

Respondent:      Billy Horne

Director, Resource Planning and Economic Dev.

Southern Company Gas

STF-17-4	Why had AGL filed the capital budget activity as trade secret when the dollar amounts were approved in a Commission order, and ratepayers are paying for actual costs? The trade secret affidavit gave no specific reasons why this data needs to be filed as a trade secret or the economic harm that would befall AGL if it were made public.

RESPONSE:

Pursuant to the Order establishing the ECON-1 rider, this report is formatted “similar to the SRR reporting requirements” (See Order Page 3, Section IV), therefore the ECON-1 quarterly report is filed trade secret. The quarterly SRR reports are filed trade secret.  For example, please see document 218795 filed in Docket 43820. AGL is willing to discuss future report filing format with Staff.

Respondent:    Billy Horne

Director, Resource Planning and Economic Dev.

Southern Company Gas

STF-17-5	On October 1, 2024, does AGL plan to file for a surcharge recovery dollar amount for ECON-1 projects to be effective on January 1, 2025.

RESPONSE:

Yes.  AGL will file a surcharge recovery amount for ECON-1 projects to be effective January 1, 2025, on or before October 1, 2024.

Respondent:      Billy Horne

Director, Resource Planning and Economic Dev.

Southern Company Gas