GEORGIA POWER COMPANY

Docket No. 55931

Yates Units 8-10 Construction Monitoring

Data Request No. STF-PIA-7

STF-PIA-7-1

Question:

Please refer to document TS Attachment STF-PIA-3-R1-1d-xiv BV Response to SoCo Compliance with Contract Deliverables letter from 2-24-2025, page 2, paragraph 2, which contains the following sentence:

xxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx.

Does the Company agree with the statement above?  Please explain your response and provide any supporting documentation that supports the Company’s position.

Response:

No, the Company does not agree with the assertion from the Consortium that no concerns related to the schedule were provided. Throughout the lifecycle of the Project, the Company and the Consortium have held informal and formal discussions related to the schedule, including the quality of the schedule and questions related to various activities within the schedule. As discussed with Staff, the Company will continue to provide its observations and concerns to the Consortium related to both the quality of the schedule, the performance against the schedule, and adherence to the requirements to the above-referenced Agreement.

Contact: Joshua Andrews