STF-PIA-32-8

Question:

Is there an integrated schedule? How does the Company track progress and construction completion internally? Provide a copy of each of these if available. If these are not available, please explain.

Response:

No. Each project has its own integrated schedule, as provided with each semiannual report filing. The Company utilizes completion of milestone tasks, as reflected in each project schedule, to track progress and construction completion. Also, due to the smaller size of these projects, the Company does not track project progress based on percent completion.