Georgia Power Company’s

Solar Quarterly Construction Monitoring Report

Through September 30, 2025

This report is provided in accordance with the Georgia Public Service Commission’s (“Commission”) request for quarterly update reports regarding the solar self-build projects approved by the Commission in Docket Nos. 24505, 39028, and 40161.

Executive Summary

Pursuant to the Commission’s orders in Docket Nos. 24505, 39028 and 40161, Georgia Power Company (the “Company”) has achieved commercial operation and/or commenced design, procurement and construction of the solar self-build projects specified in the table below.  These solar self-build projects provide an economical supply of electric power for the Company’s customers and include projects that either (i) support United States military goals regarding renewable energy, energy resiliency and energy security, and provide a significant investment in Georgia military bases; (ii) provide renewable energy in support of the Company’s community solar program; or (iii) are being completed in conjunction with local state universities.

| Project | Project Size | Commercial Operation Date | Vendor |
| --- | --- | --- | --- |
| Military Portfolio |  |  |  |
| Fort Benning | 30 MWAC | 12/31/2015* | AMEC |
| Fort Gordon | 30 MWAC | 10/4/2016* | PowerSecure |
| Fort Stewart | 30 MWAC | 10/4/2016* | PowerSecure |
| Naval Submarine Base Kings Bay | 30 MWAC | 12/1/2016* | AMEC |
| Marine Corps Logistics Base (MCLB) Albany | 31 MWAC | 2/16/2018* | AMEC |
| April 2017 Portfolio |  |  |  |
| Robins Air Force Base | 128 MWAC | 4/15/2021* | Signal Energy |
| Comer Community Solar | 2 MWAC | 1/5/2018* | URE |
| Guyton Community Solar | 3.6 MWAC | 7/25/2019* | URE |
| Waynesboro Community Solar | 2.4 MWAC | 6/28/19* | URE |
| November 2017 Portfolio |  |  |  |
| Fort Valley State University | 10.8 MWAC | 1/21/2022* | IEA |
| Moody AFB | 49.5 MWAC | 6/23/2020* | AMEC (Wood) |
| June 2018 Portfolio |  |  |  |
| LaGrange Solar | 0.8 MWAC | 2/28/20* | BL Harbert |

* Reflects the date on which the facility achieved commercial operation

Project Activity through September 30, 2025

1.   Military Portfolio

Expenditures on the projects through September 30, 2025 total REDACTED.  The following is a summary of work performed on each project through September 30, 2025:

Fort Benning

The Fort Benning Solar Facility declared commercial operation on December 31, 2015.  Final site stabilization was reached in Q2 2021.

Fort Gordon

The Fort Eisenhower Solar Facility declared commercial operation on October 4, 2016.  Final site stabilization was achieved December 27, 2022.

Fort Stewart

The Fort Stewart Solar Facility declared commercial operation on October 4, 2016.  Final site stabilization was reached in Q4 2018.

MCLB Albany

The Marine Corps Logistics Base Albany Solar Facility declared commercial operation on February 16, 2018.  Final site stabilization was achieved April 2, 2019.

2.   April 2017 Portfolio

Expenditures on the projects through September 30, 2025 total REDACTED.  The following is a summary of work performed on each project through September 30, 2025:

Robins Air Force Base

Commercial Operation for the facility was achieved on April 15, 2021.  Final site stabilization was achieved on August 22, 2024.

Guyton Community Solar (formerly Savannah Community Solar)

The Guyton Community Solar Facility declared commercial operation on July 25, 2019.  Final site stabilization was achieved on April 1, 2021.

Waynesboro Community Solar (formerly Vogtle Community Solar)

Commercial operation for the facility was achieved on June 28, 2019.  Final site stabilization was achieved on January 23, 2020.

3.   November 2017 Portfolio

Expenditures on the projects through September 30, 2025 total REDACTED.  The following is a summary of work performed on each project through September 30, 2025:

Fort Valley State University

Commercial Operation for the facility was achieved on January 21, 2022.  Final site stabilization was achieved on July 30, 2025.

Moody Air Force Base

Commercial Operation for the facility was achieved on June 23, 2020.  Final site stabilization was achieved December 21, 2020.

4.   June 2018 Portfolio

Expenditures on the projects through September 30, 2025 total REDACTED.  The following is a summary of work performed on each project through September 30, 2025:

LaGrange Solar

Commercial Operation for the facility was achieved on February 28, 2020.  Final site stabilization was achieved August 31, 2020.

Projected Spending Curve as of September 30, 2025

Table 1 Military Portfolio - Total Projected Spending Curve by Quarter (dollar amounts are reflected in millions)

A projected spending curve by quarter for the Company’s military solar project portfolio is shown below, along with expenditures to date.  The variance is primarily due to a shift in timing of certain expenditures and completion of final punch list items.

|  |  | Cumulative | Cumulative | Cumulative |
| --- | --- | --- | --- | --- |
|  | Projected | Projected | Actual | Variance |
|  | Spend | Spend | Expenditures | To Date |
| Through Q4 - 2014 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2015 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2015 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2015 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2015 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2016 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2016 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2016 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2016 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |

Table 2 April 2017 Portfolio – Total Projected Spending Curve by Quarter (dollar amounts are reflected in millions)

A projected spending curve by quarter for the Company’s solar self-build April 2017 Portfolio is shown below, along with expenditures to date.  The variance is primarily due to a shift in mobilization and construction for the Robins AFB and community solar projects.

|  |  | Cumulative | Cumulative | Cumulative |
| --- | --- | --- | --- | --- |
|  | Projected | Projected | Actual | Variance |
|  | Spend | Spend | Expenditures | To Date |
| Q1 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |

Table 3 November 2017 Portfolio – Total Projected Spending Curve by Quarter (dollar amounts are reflected in millions)

A projected spending curve by quarter for the Company’s solar self-build November 2017 Portfolio is shown below, along with expenditures to date.

|  |  | Cumulative | Cumulative | Cumulative |
| --- | --- | --- | --- | --- |
|  | Projected | Projected | Actual | Variance |
|  | Spend | Spend | Expenditures | To Date |
| Q1 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |

Table 4 June 2018 Portfolio – Total Projected Spending Curve by Quarter (dollar amounts are reflected in millions)

A projected spending curve by quarter for the Company’s solar self-build June 2018 Portfolio is shown below, along with expenditures to date.

|  |  | Cumulative | Cumulative | Cumulative |
| --- | --- | --- | --- | --- |
|  | Projected | Projected | Actual | Variance |
|  | Spend | Spend | Expenditures | To Date |
| Q1 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2017 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2018 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2019 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2020 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2021 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2022 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2023 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q4 - 2024 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q1 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q2 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |
| Q3 - 2025 | REDACTED | REDACTED | REDACTED | REDACTED |

Robins Air Force Base

Figure 1 Arial (Q2 2021)

Moody Air Force Base

Figure 1 Array, Substation & Site Stabilization (Q4 2020)

Figure 2 Array & Site Stabilization (Q4 2020)

Guyton Community Solar

Waynesboro Community Solar

LaGrange Solar

Fort Valley Solar